## Slide 1: SNHU Travel Presentation
Michael Garramone
CS 250 Software Development Lifecylce

## Slide 2: Roles on the Scrum-agile Team: Product Owner
Accountability for maximizing the value of the product resulting from the work of the Scrum Team (Schwaber & Sutherland).
Relay the information that is passed from the Stakeholders to the rest of the Team.
Developing and communicating the Product Goal
Effevtive Product Backlog management
  Ordering Product Backlog items.
  Ensuring the Product Backlog is transparent and easily understood.

## Slide 3: Roles on the Scrum-agile Team: Scrum Master
In charge of the Development Team
Planning and advising Scrum implementations within the organization (Schwaber & Sutherland).
Assisting the Product Owner with Product Backlog management.
Liaison between the Development Team and Product Owner
  (This does not mean that the Development Team has to go through me to speak to the Product Owner)
Ensure that all Scrum events are positive, productive and kept within the timebox (Schwaber & Sutherland).

## Slide 4: Roles on the Scrum-agile Team: Developers (Development Team)
Create plan for the Sprint and the Sprint Backlog
Adhering to the Definition of Done
  the state of the Increment when it meets the quality measures required for the product (Schwaber & Sutherland).
Adapting plan each day to make sure that the Team is nearing the Sprint Goal
Holds each other member of the Team accountable as professionals (Schwaber & Sutherland).

## Slide 5: Difference in Process while Using Waterfall Approach
With the Waterfall approach, once a phase of development is complete, there is no going back to that part of the project (Cobb).
Waterfall approach is more Plan-driven, while the Agile approach is Adaptive-driven (Cobb).
For the Scrum Team to have used the Waterfall approach, a plan for the development would have been need before full implementing it was completed.
  If the Client had not asked for a change in the “Top 5 Destinations” to “Detox/Wellness Vacations” the team could have used a Waterfall approach with the development of the “Top 5 Destinations”
  A plan would have been set forth for the software to specificaly be driven towards the functionality of it to be for the “Top 5 Destinations.”

## Slide 6: Difference in Process of Waterfall & Agile approaches.
Waterfall
  Plan-driven – prior to the start of the project, detailed requirements are defined, documented, and created (Cobb)
  If there are any issues that come after completion of a phase in the project must be restarted to fix any of those issues
  The approach is linear and has distinct goals for each phase of the project (Cobb)
Agile
  Adaptive – when changes to what is expect for the output is made, the team can make the necessary alterations to stay on task and keep a positive timeline (Cobb)
  Break up of large Teams into multiple smaller teams for better productivity
  Design of the product is completed in Sprints and tested over time instead of at the end

## Slide 7
Citations:
Cobb, C. g. (n.d.). Home Page: EBSCO. EBSCO Information Services, Inc. | www.ebsco.com. Retrieved April 7, 2022, from https://www.ebsco.com/
Schwaber, K., & Sutherland, J. (n.d.). The 2020 scrum GUIDETM. Scrum Guide | Scrum Guides. Retrieved March 9, 2022, from https://scrumguides.org/scrum-guide.html#sprint-planning